# CER Portal Workshop 1

## Agenda

- Title: Comprehensive External Review (CER) Portal Design Workshop 1

- Datetime: 12/05/2026, 01:00 PM

- Ways of Working

- Business Process

- Review Mechanism

- Comms and Reporting (completed during Workshop 2)

## Ways of Working

| Topic | Discussion | Action(s) |
| --- | --- | --- |
| Requirements structure | Confirmation of backlog structure (module, feature, user story, task) | None, agreement on structure. |
| Jira access |  | KPMG to send the list of users needing access to Jira. |
| Project management | Clarification around project manager and workflow. | KPMG to write comments into the US/AC and create a Design Notes and Assumptions section into each user story in the shared Word documents (Amy will be tagged for review). QUT to grant access to Word and Teams (done). QUT to import into Jira and grant access. |
| Additional Tech sessions and US |  | KPMG to hold additional Tech sessions with Rafa, Kerry, and Cici regarding environment and tech requirements. KPMG to create additional Tech related User Stories such as environment setup and security roles. |
| Product Owner/POC confirmation | Who is the product owner and the POC? | None - Amy is the POC and will be supported by a BA. |
| User Story estimation | Is the build Fixed Price or Time & Materials? Estimation is Time & Materials for flexibility (previously quoted), and we don’t expect to exceed it. Contract will have the Fixed Price. | Run through the definitive fixed price before the construct phase. |
| UAT timeline/available resources | When is the UAT timeline and how many people will be available? | Confirmation on the timeline and the number of staff available to complete UAT to be provided by QUT when the contract is finalized. |
| Test environment and risk | Confirmation that QET is happy with only 1 test environment for UT and UAT (as development is a single sprint). Risk is there will be an overlap in work in the same test environment (E.G KPMG is UT for module Y while QET is UAT for module X). | Agreement reached to track testing phases in Jira with UT and UAT columns to mitigate the single test environment. KPMG to document the risks/mitigations of combining the |

## Business Process

| Topic | Discussion | Action(s) |
| --- | --- | --- |
|  | Timesheet Submission | The status of the submission is set to “Submitted” when uploaded, then set to Exported when retrieved by KPMG. |
| Underpayment Identified | Underpayment Identified: - Go into review mechanism regardless of outcome. - If underpayment then Issue outcome correspondence only if Yes. No does not send out correspondence. - This system is an acknowledgment of the Outcome, rather than holding the Outcomes - Difference between Initial Finding vs Final Outcome: - Initially Finding is the Underpayment Indentifed outcome - Will the system generate the Final Outcome (generating email is complex as there is no template text)) |  |
| Review Mechanism | If there is an positive outcome, payment will happen regardgless if they dispute or not. All former staff who have been identifed for underpayment, they will need to provide their payment details. Payment Process should be beofre Dissatified with Outcome? This means initial payment and maybe additional payment (QUT will payout what it thinks it owes regardless. |  |
|  | Should Payments Details be first before Review Mechanism is shown UI UX consideration? Not neccesarily, but a note should inform the user to add their payment details. |  |
|  | If Sufficent Information it should go to KPMG to decide if it needs to QUT HR. Can the review be determine by KPMG without escalting it to QET? If escalated to QUT HR, the advice is passed back to KPMG to inform KPMG's decision. QUT HR will not be directly corresponding with users. |  |
|  | After final review outcome, does the user need to resupply their payment details? Easy to ask everytime to account for the edgecase may change their payment details or the user can't remember which payment details they used. (Only for Former Staff as Current Staff Members details are stored on the system) |  |
|  | Send payment File and Receive Payment Outcome should be automated upload process What are the retention rules mean? Not every underpayment will require a Super contribution -> it will be better to hide super details from submission when it is not required. This will be case-by-case. Action: Capture this in the User Stories. |  |

## Review Mechanism

| Topic | Discussion | Action(s) |
| --- | --- | --- |
|  | RM-E1, could eligibility change during the repayment? Not unless details in the EU was updated Can admin override eligibility? No, Is there a scenario where user could come in who have not been captured in the initial 18k staff members? No Can users submit multiple request for the same cohort? Yes |  |
|  | Should |  |
|  | RM:E3-U01: Is 3000 characters sufficient? This will remove unnecessary information added to the review. A tooltip will be provided that guides the user what they should include in this field ( |  |
| RM-E3-U02 | Reinforce that upload files are not saved until submitted. File types? QUT is open, depends on what the portal can handle. Images, pdf, emails, zips, word, excel Allow zip files? Yes |  |
| RM | Can the list of Mandatory fields be provided to KPMG? | We will follow up when we identify the needed fields and ask which are mandatory |
| RM-E4-S01 | Timeout is 2 hours of inactivity - is there an autosave when the timeout occurs? What is easier for KPMG Give the user the option to save and exit (persitent forms) |  |
| RM-E5-S01 | Is there a high volume period of reviews and how will this be handled? This resource management will be handled by Bronte and Davids team Will there be queue priority (E.G. High, Medium, Low queue), no only 1 queue |  |
| RM-E5-U01 | What is request metadata? Current/Former staff, staff id, submission timestamp, email address, cohort |  |
| RM-E6-S01 | Can attachments be added to the notes? Yes they can. Will there be any validation in the document attachment? |  |
| RM-E6-N01 | Should there be follow ups to the request for information notification? No We need the email template, to and from fields, and dynamic (fields from record) vs static emails |  |
| RM-E6-U01 | Be wary of everyday image uploads |  |
| RM-E7-S01 | Is one queue enough? There will be an informal SLA for QUT HR (within the overall SLA of 30 days to respond to review) to action items. Will there be a notification when the request is added to the qut HR queue? Yes, simple automated notification. |  |
| RM-E7-U01 | One large field that is editable for advice (if assigned back and forth multiple times). Create a comment thread instead, so OP is retained and not accidently deleted. |  |
| RM-E8-S01 | Can there additional outcomes? Not inscope/withdrawn by staff/withdrawn by user ---> Yes QUT will get back to KPMG If it is solely binary, can the two ending states be Amendants vs no Amendemnts required? QUT will prefer to keep a level of granuality on the outcome This is better for reporting rather than a free text Status: Resolved, Withdrawn Status Reason: […] Can the outcome be reversed on the review? No, but a later review may have a different outcome. |  |
| RM-E8-N01 | Is this email automated? Yes Notifcation is sent to all users how undergo the review. If No underpayment is required, stock email. The edge case regarding top up payment, if the user has already been paid or not (should they be rolled up into one lump payment, each payment should be sepearate as meantioned in the EU) |  |
| RM-E9-S01 |  |  |
| RM-E10-N01 |  |  |
| RM-E10-N02 | Reactivates enquiry if the user posts a comment after the 7 days has elapsed. |  |
| RM-E10-N03 |  |  |
| RM-E10-N04 |  |  |
| RM-E10-N05 |  |  |
|  | Session 2 |  |
| RM-E10-S01 | Awaiting action for field (triggered when the case is assigned to another persons? Yes) Can team own it or will it only be a single person? Wanting to avoid the extra complexity but nice to have. When added to queue, could it be unassigned, then when it’s actioned it gets assigned. - Simpliest is to assign it to an individual, edge case would be if the individual goes on leave | When review is added to the queue, assign it to the team rather than an individual. Assign the review to a single user, so long another team member can be assigned the review as necessary. |
| RM-E10-S02 | Only KPMG and QUT HR views, are these 2 views enough. Preferred to have 1 View all the reviews (both KPMG and QUT HR) | KPMG will need the a list of views (fields, sorting order, filters) to show the different reviews. |
| RM-E10-U01 |  |  |
| RM-E10-U02 |  |  |
| RM-E10-S03 | Read-only is at the list level, not at the record level. | Add a reassign owner button within the individual record (allow reassignment) |
| RM-E10-S04 |  |  |
|  | Create addition | Create additional user stories for the nice to have features (SLA, |