# LandiCER Portal Workshop 2

## Agenda

- Title: Comprehensive External Review (CER) Portal Design Workshop 2

- Datetime: 13/05/2026, 01:00 PM

- Comms and Reporting

- Landing and Authentication

- Document Upload

- Payment Detail

## Action Items

| Team | Item | Action |
| --- | --- | --- |
| QUT | Provide the wording on the email templates | See shared “Email Template.docx” |
| QUT | Provide the wording on UI error messages for: - LP-E0-U01 - LP-E7-N01 - LP-E2-S02 - LP-E4-S02 - DU-E3-U01 | US; Message. LP-E0-U01. LP-E7-N01. LP-E2-S02. LP-E4-S02. DU-E3-U01. |
| QUT | Choose a mailbox domain to send out correspondence & notifications. |  |
| QUT | Provide a website domain name. |  |
| QUT | Confirm which parts of the application will require user training. (E.G. creating views, …) |  |
| KPMG | Create a master table, field, and view list. |  |
| QUT | Review master table, field, and view list: - Confirm mandatory and audit fields - Provide additional views (name, fields, filters, and sort) | See shared “Field list.xlsx” |
| KPMG | Write additional user stories for: - Review Mechanisms, nice to haves (RM-E11-XXX) - Technical (environment, security) |  |
| KPMG | Review the Requirements documents and align with Power Platform |  |
| KPMG | Finalize the design brief (Requirements Docs, Technical Design Brief, Field List) and provide to QUT by week of 18/05. |  |
| QUT | Confirm the design for module visibility, will the Payment Details module be required for former staff before they can submit a Review Request. |  |
| QUT | Confirm if: - Withholding Amount - Offsets and rebates - Medicare Levy fields are needed when collecting tax information |  |
| QUT | Confirm the commencement dates of each cohort and the order |  |
|  | Environment will not be initialized until contract is signed (timeline tbc); estimated turnaround for the env setup is a few days. |  |
|  | Confirm if KPMG will be using a Entra External ID or Azure B to C license for staff member authentication |  |

## Comms and Reporting

| Topic | Discussion | Action(s) | Timestamp |
| --- | --- | --- | --- |
| ADM-E1-S01 |  |  |  |
| ADM-E1-S02 | What are some examples of last action? | Last action is (date modified and by) this is OOTB functionality Parked until KPMG has the master field list. |  |
| ADM-E2-U01 |  |  |  |
| ADM-E3-S01 |  | Design a Business Process Flow to guide the user in tracking the lifecycle of a review request (enforcing state transitions) Will a BPF be required for document upload/payment request, likely not as it’s a simple process. |  |
| ADM-E3-U01 |  | Stick with the OOTB flagging for records that are awaiting action. |  |
| ADM-E4-S01 |  | KPMG needs a list of key fields for auditing (recommend only the important field for performance reasons). KPMG will setup the backend to retain audit history through-out the CER. QUT should export the audit history before shutting down the program. |  |
| ADM-E5-U01 |  | Provide a list of preconfigured views. (we will need the name of the view, filtering, sorting, and fields) KPMG can also provide training on how to create views. |  |
| ADM-E5-U02 | Exporting attachment documents | Add a yes/no for each document upload fields (supporting documents, payment fields, and review mechanisms). Remove the section about read-only (can’t control what happens to data once exported) KPMG to check if auditing can be done for exporting actions >>> QUT to confirm if these are required. KPMG will walk through the export auditing during the UAT and training. |  |
| ADM-E6-S01 |  |  |  |

## Landing and Authentication

Control access,

| Topic | Discussion | Action |
| --- | --- | --- |
|  | Can a staff member submit a review request for multiple cohorts? | KPMG will follow up with can a review be for multiple cohorts, (at least, one review for one cohort) |
|  |  | The first cohort will need to be finalized before the start of this date. |
| LP-E0-U01 |  | Wording on the error message when email or dob DNE (refer to FAQ and Hotline) |
| LP-E0-S01 | Standard system behavior |  |
| LP-E0-N01 | Email will only | KPMG will show QUT the standard code email and we can modify |
| LP-E0-U02 | Display warning before timeout? | KPMG to check if warning message can be displayed prior to timeout and warning text UI. |
| LP-E0-S02 | Number of times a user can request code? | KPMG to advise on the number of times a user can submit a code (check standard security practices on Entra) |
| LP-E0-S03 |  |  |
| LP-E0-U03 |  |  |
| LP-E1-S01 |  |  |
| LP-E2-S01 | Will the list of people included change? No, the list is already loaded in the CER – the only thing that may change is from current to former. What is the process of updating the email address of user? Contact is managed by Entra Cohort is managed by QUTHR in the backend. | Formalize the process of managing the whitelist, e.g. updating email addresses (for authentication) |
| LP-E2-S02 |  | Redirect all traffic to the landing page, even if link is to the portal page (ensuring only CER users can get to the portal) |
| LP-E4-S01 |  | Follow up with decision if payment details will be prior to the review (tbc – currently both will be displayed) |
|  | Better to hide rather than disable for security purposes) |  |
| LP-E4-S02 |  |  |
| LP-E5-S01 |  |  |
| LP-E5-U01 |  | KPMG to confirm design |
| LP-E6-S01 |  |  |
|  | Individual module completed, this tracks the users current completion (noting a user may never complete a module, in this case the completion will be at the end date). | Reflect this in the documentation at (x, y, z)) |
|  |  | QET wlll prepare the pdf for the outcome correspondence (data coming from Pranesh) KPMG to provide a link to drop the outcome correspondence. |
|  | For current staff members, will they receive correspondence? |  |
|  | What if a staff member becomes a former staff member during the CER? |  |

## Document Upload

| Topic | Discussion | Action | Timestamp |
| --- | --- | --- | --- |
|  |  | QUT to confirm which cohorts will have access to document upload module. |  |
|  | Who is responsible |  |  |
|  | How are we notifying that they need to upload documents? This is outside the system. |  |  |
| DU-E1-S01 |  |  |  |
| DU-E2-S02 | File structure, individual files will not have a unique id. |  |  |
| DU-E3-U01 |  | We want to mention that only submitted files will be reviewed (if a user save and exits with an upload and the window close, the doc is deleted) |  |
| DU-E3-S01 |  |  |  |
| DU-E5-S01 | How often is the retrieval run? | Can someone from KPMG eDiscovery be available during the UAT. |  |
| DU-E6-S01 | Where will the supporting documents be stored (shared OneDrive/share point, Azure blob storage) | Confirm that documents will be Documents will be uploaded into SharePoint and QET will export and send to KPMG. | 02:30:00 |
| DU-E8-S01 |  |  |  |

## Payment Detail

| Topic | Discussion | Action |
| --- | --- | --- |
| PP-E0-S01 |  |  |
| PP-E0-U01 |  | Create a few UAT test cases |
| PP-E0-S02 |  |  |
|  | International payments, will this be using the NAB standard dropdown list of countries? Yes |  |
|  | USI, KPMG IMPORTANT. There will be an additionally fields added to the system to be codes. |  |
|  |  | Add to training how to export views (for personal superfunds) |
|  |  | QUT to provide email templates for all email notifications. |
| PP-E6-S01 | What is the defi | QUT to provide the defined inactivity period >> this is the timeout period. |